PROJECT PROPOSAL & RESEARCH PLAN

REVIEW-1

Explainable Vision-Language Diagnostic Assistant for Chest Radiographs

An offline, edge-optimized medical AI assistant for explainable chest X-ray interpretation

| Project Group | Group 4 ¦ Cluster 3 ¦ Section 7 |
| --- | --- |
| Team Members | P. Kavya Sai (2420030322) P. Meghna (2420030401) S. Anjana (2420030499); D. Poojitha (2420030697) |
| Guide | Dr. K. Swanthana |
| Domain | Medical AI / Computer Vision / Vision-Language Models |
| Deployment Goal | Offline, edge-optimized assistant for rural healthcare settings |

# 1. Project Title

Explainable Vision-Language Diagnostic Assistant for Chest Radiographs

An offline, edge-optimized medical AI solution that combines automated chest X-ray interpretation, visual explanation through heatmaps and attention overlays, plain-language diagnostic descriptions, and conservative priority triage guidance for rural health workers.

# 2. Problem Statement

Primary health centres in rural regions may face limited access to specialist radiologists. This can delay interpretation of chest radiographs and increase the need for patients to travel to urban hospitals. Existing AI systems can provide disease classifications, but a prediction without a clear visual or textual explanation can be difficult for non-specialist healthcare workers to trust and interpret.

Acute radiologist shortage: rural health centres may not have immediate specialist interpretation.

Diagnostic delays and travel burden: patients may need to travel to urban hospitals for specialist review.

Black-box AI mistrust: class probabilities alone do not show why a model reached its conclusion.

Connectivity constraints: cloud-only AI is unsuitable for locations with unreliable or absent internet.

The proposed project addresses these issues by building an explainable multimodal assistant that accepts a chest X-ray, identifies likely thoracic abnormalities, highlights relevant image regions, generates a simple diagnostic description, and assigns a conservative priority/urgency flag. The system is intended as decision support, not as a replacement for a clinician.

# 3. Objectives

| Objective | Description |
| --- | --- |
| Multimodal Diagnosis | Develop a vision-language assistant that produces disease predictions/confidence scores together with plain-language diagnostic descriptions. |
| Visual Explanation | Generate Grad-CAM heatmaps and attention overlays that identify image regions contributing to the prediction. |
| Automated Triage & Priority Guidance | Convert validated model outputs into a conservative urgency flag such as routine, priority, or urgent specialist review. |
| Offline Edge Deployment | Use model optimization and INT8 quantization to target execution on a mid-range Android device without continuous internet connectivity. |
| Evaluation | Measure classification quality, explanation/localization quality, text-generation quality, and mobile runtime performance. |

# 4. Proposed Model / Framework

The proposed framework is a modular dual-stream vision-language architecture. It combines a ViT-based vision encoder for spatial feature extraction, CLIP-style/medical contrastive alignment for image-text representation, and a BLIP-2-inspired generation component for concise diagnostic text. Grad-CAM and attention visualization provide explainability, while INT8 quantization and ONNX/mobile runtime conversion support offline deployment.

Input Layer — chest radiograph (PNG/JPEG/DICOM converted to the required model format).

Pre-processing Layer — resizing, normalization, quality checks and medically appropriate training augmentation.

Vision Encoder — ViT-based image feature extraction for spatial representations.

Vision-Text Alignment — CLIP-style/medical contrastive alignment into a shared image-text space.

Disease Prediction Head — multi-label thoracic disease classification with calibrated confidence scores.

Language Generation Head — BLIP-2-inspired image-to-text generation for a concise plain-language description.

Explainability Layer — class-specific Grad-CAM heatmaps and cross-attention visualization where supported.

Triage Layer — rule-based conservative priority mapping from validated outputs.

Optimization Layer — pruning/precision reduction as appropriate, followed by INT8 quantization and ONNX/mobile conversion.

Application Layer — Android interface showing X-ray, predictions, confidence, explanation heatmap, generated description and triage flag.

## 4.1 How the Framework Addresses Existing Limitations

| Existing Limitation | Proposed Response |
| --- | --- |
| Classification-only systems | Add language generation and multimodal reasoning rather than returning only labels. |
| Poor transparency | Add Grad-CAM and attention overlays tied to the predicted abnormality. |
| Paired-data dependency | Use both paired image-report datasets and compatible image-only datasets at appropriate training stages. |
| Heavy cloud inference | Optimize and quantize the final model for offline edge execution. |
| Lack of actionable prioritization | Add a separated triage-support module based on validated thresholds and safety rules. |

# 5. Literature Survey

The literature survey below is based on the supplied project report and includes the ten works requested for the project proposal. The survey covers foundational image architectures, chest-X-ray classification, explainability, medical vision-language learning, and large-scale chest radiograph datasets.

| No. | Research Paper Title | Model / Framework | Outcome / Key Contribution | Limitations / Research Gap | Datasets Used | Paper Link |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Deep Residual Learning for Image Recognition | ResNet / residual blocks | Introduced residual learning with shortcut connections, enabling deeper networks and strong image-recognition performance. | General computer-vision model; not designed for multimodal radiology, report generation, explainability or triage. | ImageNet, CIFAR-10 and other recognition benchmarks | https://arxiv.org/abs/1512.03385 |
| 2 | Densely Connected Convolutional Networks | DenseNet | Dense connections improve feature propagation and feature reuse while reducing parameter requirements relative to comparable deep networks. | Primarily an image-recognition architecture; does not inherently provide language reasoning, report generation or clinical triage. | CIFAR-10, CIFAR-100, SVHN, ImageNet | https://arxiv.org/abs/1608.06993 |
| 3 | CheXNet: Radiologist-Level Pneumonia Detection on Chest X-Rays with Deep Learning | 121-layer DenseNet / CheXNet | Detected pneumonia from chest radiographs and extended the model to multiple ChestX-ray14 disease labels. | Primarily classification/localization; lacks complete vision-language diagnostic conversation, natural-language explanation and offline triage workflow. | ChestX-ray14; separately annotated radiologist test set of 420 frontal chest X-rays | https://arxiv.org/abs/1711.05225 |
| 4 | Grad-CAM: Visual Explanations from Deep Networks via Gradient-based Localization | Grad-CAM | Produces class-discriminative heatmaps identifying image regions important for a prediction. | Provides visual attribution but does not itself generate clinical textual explanation, severity assessment or triage recommendation. | Multiple image-classification, captioning and VQA examples/datasets | https://arxiv.org/abs/1610.02391 |
| 5 | BLIP-2: Bootstrapping Language-Image Pre-training with Frozen Image Encoders and Large Language Models | BLIP-2 with Q-Former | Bridges frozen image encoders and frozen large language models using a lightweight Querying Transformer. | Large vision-language components can still be computationally demanding for small offline devices; not specifically designed for chest-radiograph safety or triage. | VQAv2 and multiple vision-language benchmark/image-text generation tasks | https://arxiv.org/abs/2301.12597 |
| 6 | MedKLIP: Medical Knowledge Enhanced Language-Image Pre-Training in Radiology | MedKLIP | Uses medical knowledge, extracted medical entities and spatial alignment to strengthen radiology image-language pre-training; evaluated on disease classification and grounding. | More complex and computationally demanding than lightweight edge-oriented architectures; does not directly solve offline mobile deployment and triage. | ChestX-ray14, RSNA Pneumonia, SIIM-ACR Pneumothorax, COVIDx CXR-2, COVID Rural, EdemaSeverity | https://arxiv.org/abs/2301.02228 |
| 7 | GLoRIA: A Multimodal Global-Local Representation Learning Framework for Label-Efficient Medical Image Recognition | GLoRIA | Learns global and local image-text representations by associating image sub-regions with report words; supports retrieval, classification and segmentation. | Requires paired image-report data for multimodal training and focuses on representation learning rather than a complete diagnosis-to-triage assistant. | MIMIC-CXR, CheXpert and related medical imaging datasets | https://openaccess.thecvf.com/content/ICCV2021/html/Huang_GLoRIA_A_Multimodal_Global-Local_Representation_Learning_Framework_for_Label-Efficient_Medical_Image_Recognition_ICCV_2021_paper.html |
| 8 | ConVIRT: Contrastive Learning of Medical Visual Representations from Paired Images and Text | ConVIRT | Uses bidirectional contrastive learning between paired medical images and reports, achieving strong transfer performance and data efficiency. | Depends on paired image-text data and mainly learns transferable representations rather than directly generating explanations and actionable triage. | Radiology image-report data; evaluated on multiple medical image classification and zero-shot retrieval tasks | https://arxiv.org/abs/2010.00747 |
| 9 | MedCLIP: Contrastive Learning from Unpaired Medical Images and Text | MedCLIP | Uses medical-knowledge-based semantic matching between images and text, improving zero-shot prediction, supervised classification and image-text retrieval. | Primarily a representation/contrastive learning framework; does not itself provide complete report generation, explanation heatmaps and edge triage. | MIMIC-CXR, CheXpert and related medical image/text resources | https://aclanthology.org/2022.emnlp-main.256/ |
| 10 | ChestX-ray8: Hospital-Scale Chest X-ray Database and Benchmarks on Weakly-Supervised Classification and Localization of Common Thorax Diseases | Weakly-supervised multi-label CNN classification/localization | Introduced a large chest X-ray benchmark and demonstrated weakly supervised detection and spatial localization of common thoracic diseases from image-level labels. | Labels are text-mined/weakly supervised; the benchmark is not a complete multimodal reasoning, report-generation or triage system. | ChestX-ray8: 108,948 frontal-view X-rays from 32,717 patients with eight text-mined disease labels | https://openaccess.thecvf.com/content_cvpr_2017/html/Wang_ChestX-ray8_Hospital-Scale_Chest_CVPR_2017_paper.html |

# 6. Datasets and Dataset Access Links

| Dataset | Purpose / Key Details | Access Link |
| --- | --- | --- |
| ChestX-ray14 / NIH ChestX-ray | 112,120 frontal-view chest X-rays with 14 thoracic disease labels; primary large-scale classification source. | https://nihcc.app.box.com/v/ChestXray-NIHCC |
| OpenI / Indiana University Chest X-ray Collection | 7,470 X-rays paired with clinical radiology reports; useful for image-text alignment and report-generation experiments. | https://openi.nlm.nih.gov/ |
| ROCO Medical Radiology Image-Text Dataset | Multimodal radiology dataset suitable for representation learning and image-caption alignment. | https://github.com/razorx89/ROCO |
| CheXpert | Large chest radiograph dataset with uncertainty labels and reports; useful for external evaluation/generalization. | https://stanfordmlgroup.github.io/competitions/chexpert/ |
| MIMIC-CXR | Large chest radiograph dataset with associated free-text reports; access requires registration and credentialing/data-use requirements. | https://physionet.org/content/mimic-cxr/2.0.0/ |

# 7. Research Gap Identification

Gap 1 — Classification without integrated reasoning
Many chest-X-ray systems focus on classification. The proposed project combines disease prediction with a plain-language diagnostic description so that the output is more understandable to the intended user.

Gap 2 — Explanation disconnected from diagnosis text
Grad-CAM and saliency methods can show relevant regions, but visual explanation is often presented separately from natural-language explanation. The proposed system links the predicted abnormality, confidence and visual evidence.

Gap 3 — Limited actionable triage
Surveyed multimodal representation models do not directly provide a practical urgency/priority layer. The project adds a conservative, rule-based triage-support module with clearly separated safety messaging.

Gap 4 — Heavy multimodal models versus rural connectivity
Vision-language models can be computationally expensive. The project explicitly targets quantization and offline Android execution rather than assuming continuous cloud access.

Gap 5 — Data limitations
Paired image-report datasets are smaller and harder to obtain than image-only datasets. The project therefore uses multiple public sources and separates pretraining/alignment data from supervised disease-classification data where appropriate.

Gap 6 — Evaluation beyond accuracy
A useful diagnostic assistant must be evaluated not only by accuracy but also by precision, recall, F1, localization/explanation quality, text factuality and edge runtime performance.

## 7.1 How the Project Will Address the Gaps

Build a modular multimodal pipeline instead of a single classifier.

Generate both visual evidence and textual explanation for each prediction.

Keep triage logic separate from generative text so safety-critical priority decisions are deterministic and auditable.

Use quantization and ONNX or an equivalent mobile runtime to reduce memory and inference cost.

Use patient-wise train/validation/test splitting to reduce leakage and evaluate generalization.

Compare the proposed system against classification-only and explanation-only baselines.

# 8. Innovation, Creativity and Novelty

| Aspect | Project Contribution |
| --- | --- |
| Innovation | Integration of vision-language diagnosis, visual explanation and offline edge deployment in one chest-radiograph assistant. |
| Creativity | The workflow is designed around the rural health worker: upload X-ray → inspect prediction → inspect evidence → read simple explanation → see priority guidance. |
| Novelty | The project focuses on combining multimodal interpretation, explainability, conservative triage support and offline Android execution rather than proposing a new foundation model from scratch. |
| Practical Novelty | The final prototype is intended to remain useful under zero-connectivity conditions, addressing a key deployment constraint in the stated problem context. |

# 9. Feasibility

| Area | Feasibility Assessment |
| --- | --- |
| Technical feasibility | The project can use established open-source architectures and pretrained components. The system is modular so a smaller vision model can replace a heavy VLM stack if required. |
| Dataset feasibility | ChestX-ray14, OpenI and ROCO are identified as core sources, while CheXpert and MIMIC-CXR can support validation/generalization when access and scope permit. |
| Implementation feasibility | A staged implementation allows the team to build classification first, followed by explanation, language generation, triage and quantized mobile deployment. |
| Compute feasibility | Training/fine-tuning may require GPU resources, but pretrained encoders can be frozen and lightweight adapters/heads trained if full multimodal training is too expensive. |
| Deployment feasibility | INT8 quantization and ONNX/Android runtime integration are proposed. A desktop/offline prototype is a fallback if full mobile optimization is not completed. |
| Safety feasibility | The prototype is positioned as decision support and screening/triage assistance, not autonomous diagnosis. Outputs should expose uncertainty and recommend professional review. |

# 10. Complete Project Workflow / Execution Plan

The project will be executed in four major phases, progressing from data preparation to model development, edge optimization, and final evaluation.

## PHASE 1 — Data Preparation & Alignment

Collect and organize ChestX-ray14, OpenI and ROCO; add CheXpert/MIMIC-CXR only if access and scope permit.

Remove corrupt/duplicate files and standardize image formats.

Perform patient-wise train/validation/test splitting wherever patient identifiers are available.

Resize and normalize X-rays; apply medically appropriate augmentation to the training split only.

Prepare image labels for multi-label disease classification.

Prepare image-report pairs for vision-language alignment and report-generation experiments.

Create a consistent vocabulary/target format for plain-language output.

## PHASE 2 — Model, Multimodal Alignment & Explainability

Establish a baseline CNN/DenseNet classifier.

Train or fine-tune the disease classification head.

Integrate ViT or another selected vision encoder for spatial features.

Add CLIP/medical contrastive alignment between image and text representations.

Integrate a BLIP-2-inspired generation component or a smaller image-to-text model if edge constraints require it.

Generate class-specific Grad-CAM heatmaps.

Generate cross-attention overlays when supported by the selected VLM.

Build the combined output: disease probabilities + explanation image + short text.

## PHASE 3 — Optimization & Mobile Deployment

Profile model size, RAM use and inference latency.

Freeze large pretrained components where possible and reduce trainable parameters.

Apply FP16/INT8 quantization and verify that predictive performance remains acceptable.

Export compatible components to ONNX or an Android-supported inference runtime.

Build an Android interface for X-ray input and results.

Implement local storage and offline inference without requiring an API call.

Add safety messages and clearly separate model prediction from triage-support rules.

## PHASE 4 — Evaluation, Validation & Presentation

Evaluate classification using Precision, Recall, F1 and ROC-AUC, with accuracy where appropriate.

Evaluate explanation quality using localization checks where ground-truth regions are available and/or expert qualitative review.

Evaluate generated text using task-appropriate language metrics and factual consistency review.

Measure mobile latency, memory footprint and model size.

Run ablation studies: classifier only vs classifier + Grad-CAM; image-only vs image-text alignment; full precision vs INT8.

Test representative normal and abnormal cases and document failure cases.

Prepare final demo, report, architecture diagram, evaluation tables and presentation.

## 10.1 End-to-End System Flow

User / Rural Health Worker

↓

Capture or Upload Chest X-ray

↓

Image Quality Check + Pre-processing

↓

Vision Encoder (ViT / selected medical image encoder)

↓

Disease Classification Head → Disease probabilities + confidence

↓

Explainability Layer → Grad-CAM heatmap + attention overlay

↓

Vision-Language Layer → Plain-language diagnostic description

↓

Triage Support Layer → Conservative priority flag

↓

Offline Android UI → X-ray + prediction + visual evidence + text + safety guidance

↓

Store / Export Result for clinician review

# 11. Evaluation Strategy

| Component | Metrics | Evaluation Goal |
| --- | --- | --- |
| Disease classification | Precision, Recall, F1-score, ROC-AUC, sensitivity/specificity where applicable | Compare with DenseNet/CheXNet-style baseline. |
| Visual explanation | Localization overlap/pointing-game style checks where annotations exist; qualitative expert review | Check whether highlighted regions correspond to plausible pathology regions. |
| Text generation | Clinical factuality review plus standard text-similarity metrics where suitable | Penalize unsupported findings and hallucinated diagnoses. |
| Triage | Sensitivity for high-priority cases; false-negative analysis; rule consistency | Triage should be conservative and never be presented as definitive diagnosis. |
| Edge deployment | Latency, RAM, model size, battery/runtime behavior | Compare FP32, FP16 and INT8 versions. |
| Robustness | Performance across datasets/subgroups where metadata permits | Investigate distribution shift and failure cases. |

# 12. Project Plan / Timeline

| Period | Work Package |
| --- | --- |
| Week 1 | Dataset acquisition, cleaning, patient-wise split, preprocessing pipeline |
| Week 2 | Baseline DenseNet/ResNet classifier and evaluation |
| Week 3 | ViT/CLIP-style multimodal alignment experiments |
| Week 4 | BLIP-2-inspired report generation / lightweight alternative |
| Week 5 | Grad-CAM and attention visualization integration |
| Week 6 | Triage-support logic, safety layer and integrated backend |
| Week 7 | INT8 quantization, ONNX/mobile runtime optimization |
| Week 8 | Android UI, offline testing and performance profiling |
| Week 9 | Ablation studies, robustness testing and error analysis |
| Week 10 | Final evaluation, documentation, demo and presentation |

# 13. Expected Final Deliverables

Working offline/edge prototype for chest X-ray decision support.

Multi-label disease predictions with confidence scores.

Visual Grad-CAM/attention explanations.

Plain-language diagnostic descriptions.

Conservative triage/priority indicator with safety disclaimer.

Android/mobile demonstration or equivalent offline prototype if device constraints require it.

Experimental comparison against baseline models.

Complete project report containing methodology, literature survey, research gap, experiments, results and limitations.

# 14. Anticipated Limitations and Risk Mitigation

| Risk / Limitation | Mitigation |
| --- | --- |
| Dataset label noise | ChestX-ray14 labels are largely derived from reports; use patient-wise splits, external validation and error analysis. |
| Model hallucination | Constrain generated text to detected findings/templates where possible and add factual consistency checks. |
| Explanation faithfulness | Treat heatmaps as model-attribution evidence, not proof of pathology; validate localization and present uncertainty. |
| Mobile compute limits | Use frozen encoders, smaller models, quantization and staged deployment. |
| Distribution shift | Evaluate on an external dataset when possible and report limitations instead of claiming universal performance. |
| Clinical safety | Do not position the prototype as an autonomous diagnostic device; require clinician confirmation for medical decisions. |

# 15. Key References and Dataset Links

BLIP-2 — https://arxiv.org/abs/2301.12597

MedKLIP — https://arxiv.org/abs/2301.02228

Grad-CAM — https://arxiv.org/abs/1610.02391

CheXNet — https://arxiv.org/abs/1711.05225

GLoRIA — https://openaccess.thecvf.com/content/ICCV2021/html/Huang_GLoRIA_A_Multimodal_Global-Local_Representation_Learning_Framework_for_Label-Efficient_Medical_Image_Recognition_ICCV_2021_paper.html

ConVIRT — https://arxiv.org/abs/2010.00747

MedCLIP — https://aclanthology.org/2022.emnlp-main.256/

ChestX-ray8 — https://openaccess.thecvf.com/content_cvpr_2017/html/Wang_ChestX-ray8_Hospital-Scale_Chest_CVPR_2017_paper.html

DenseNet — https://arxiv.org/abs/1608.06993

ResNet — https://arxiv.org/abs/1512.03385

NIH ChestX-ray14 — https://nihcc.app.box.com/v/ChestXray-NIHCC

OpenI — https://openi.nlm.nih.gov/

ROCO — https://github.com/razorx89/ROCO

CheXpert — https://stanfordmlgroup.github.io/competitions/chexpert/

MIMIC-CXR — https://physionet.org/content/mimic-cxr/2.0.0/